**Meeting 3)**

**Date**: September 24th, 2024 **Duration:** 1 hours

**Attendees**: Dara Dadgar, Oren Argot, Mathieu Phan, Marchelino Hachbi

**Agenda)**

* Did a follow-up on what has been done so far in terms of implementation and planned the remaining tasks:
  + Frontend: The home page and sign-up page have been completed based on mockup designs.
  + Backend: The majority of the API routes have been coded, however, the server has not been set up yet on the docker.
  + Discussed how to manage github repo workflow and code merging.
    - Decision:
      * Design mockups for the home page of the instructor and students separately.
      * Implement the remaining frontend tasks and requirements (team creation and visualization)
      * An earlier deadline has been set for Friday to finish implementing the frontend and backend separately and establishing the connection between them during the weekend.
      * Priotorized some tasks over others to have the most important features ready by the submission deadline.
      * Decided to create a branch per person for each sprint containing backend and frontend. Once the tasks are all implemented, each branch will be pushed on to the main branch while resolving merging issues.
* The backend team has explained the routes and their functionality:
  + The backend database currently consists of three tables (students, teams, students-teams) where various information is stored.
  + API routes have been designed such as login, log out, sign up, user delete, etc…
  + Discussed on how to connect the frontend to the backend using the routes in react.
    - Decision:
      * Create the remaining routes such as team creation and deletion.
      * Setup the docker and server

**Next meeting:** Follow-up on what features have been successfully implemented (front and backend). Discuss on how to establish the connection between different components of the frontend and the backend. Finalize the documentation requirements.