**Meeting 2)**

**Date**: October 24th, 2024 **Duration:** 2 hours

**Attendees**: Dara Dadgar, Oren Argot, Mathieu Phan, Marchelino Hachbi, Brandon Phelps, Daniel Secelean

**Agenda)**

* Follow-up on the implementation of Sprint 2 and finalization of tasks:
  + Did a review of what has been implemented so far:
    - Team creation page
    - Team modification page
    - Team visualization page (both instructor and student side)
  + Discussed issues in the implementation and missing components in the Frontend pages:
    - **Decision**: Clarified some ambiguities regarding the behaviour expected from some pages of the website implemented.
  + Went over the backend API routes needed for a successful implementation of the features required in Sprint 2.
    - **Decision**: Prepare a list of routes needed in the Frontend, so that the Backend team can know exactly what is required and provide them to the Frontend team for implementation.
  + Introduced Docker to build containers for the project, to have all dependencies installed and make the project more modular and easy to test.
    - **Decision**: The Docker setup was explained by Daniel (Backend team member), so that the rest of the team can set it up, ready to use.

**Next meeting:** Finalize the Sprint 2 submission (planning + development)